DocuChat

RAG-Powered PDF Q&A  •  Side Project

Product Requirements Document

| Author: | SY BTech CS (AI&ML) Student |
| --- | --- |
| Version: | 1.0 — Draft |
| Date: | April 2026 |
| Project Type: | Personal Side / Portfolio Project |
| Stack: | Python · LangChain · Gemini API · FAISS · Streamlit · Docker |

# 1. Project Overview

🎓 What is DocuChat? DocuChat is a personal side project built to demonstrate RAG (Retrieval-Augmented Generation) skills on a CS resume. Users upload any PDF and chat with it in natural language. Answers are grounded in the document — not hallucinated — and cite the exact source passage. Upload PDF → Ask a question → Get a cited, accurate answer (all free-tier APIs)

The goal is to ship a working, portfolio-ready product using freely available tools, learn the full RAG pipeline end-to-end, and produce something that demonstrates practical AI/ML engineering skills to recruiters and interviewers.

💡 Why this project stands out on a resume • Covers the full ML engineering stack: data ingestion → embeddings → vector search → LLM inference • Uses industry-relevant tools: LangChain, FAISS, Gemini, Docker • Demonstrates product thinking: not just a notebook — a deployed, usable app • Entirely free to build and run (Gemini free tier + FAISS in-memory + Streamlit Cloud)

# 2. Problem & Personal Motivation

## 2.1 The Problem

Reading through long PDFs — textbooks, research papers, college notes, lab manuals — is slow and painful. Ctrl+F only finds exact keywords, not semantically related content. There is no easy way to ask a question in plain English and get an answer from a specific document.

## 2.2 Why I'm Building This

- Want to understand RAG pipelines deeply — not just read about them

- Gemini API has a generous free tier, making zero-cost development realistic

- FAISS is a battle-tested, CPU-friendly vector store — no paid cloud DB needed

- Streamlit lets a solo developer ship a usable UI in hours, not days

- Dockerising the app teaches deployment skills valued in internships and jobs

- A working demo link on a resume is worth more than listing 'Machine Learning' as a skill

# 3. Scope

| ✅ In Scope (v1 — what you'll actually build) | ❌ Out of Scope (keep it simple, ship it) |
| --- | --- |
| Single PDF upload per session | Multi-document library or workspace |
| Natural language Q&A with Gemini | Fine-tuning any model |
| FAISS in-memory vector store | Pinecone, Weaviate, or any paid vector DB |
| Source citations (page + excerpt) | Real-time document collaboration |
| Streamlit web UI | Native mobile app |
| Conversation history within session | Persistent user accounts / auth |
| Docker containerisation | Kubernetes / cloud autoscaling |
| Deployed to Streamlit Community Cloud (free) | Custom domain or enterprise infra |

# 4. Tech Stack & Rationale

Every tool was chosen to be free, learnable, and resume-relevant.

| Layer | Tool | Why this tool | Free? |
| --- | --- | --- | --- |
| PDF Parsing | PyMuPDF (fitz) | Fast, handles tables & images, pure Python | ✅ Free |
| Text Chunking | LangChain RecursiveCharacterTextSplitter | Battle-tested, respects sentence boundaries | ✅ Free |
| Embeddings | Google Gemini embedding-001 | High quality, 2048-dim, generous free quota | ✅ Free tier |
| Vector Store | FAISS (CPU) | In-memory, no infra needed, industry standard at Meta | ✅ Open source |
| Retriever | LangChain VectorStoreRetriever | Top-k similarity search, easy to swap later | ✅ Free |
| LLM | Gemini 1.5 Flash | Fast, smart, 1M context window, free tier | ✅ Free tier |
| Orchestration | LangChain RetrievalQA chain | Connects retriever → LLM, adds prompt template | ✅ Free |
| UI | Streamlit | Python-native, ships UI in ~50 lines, no JS needed | ✅ Free |
| Containerisation | Docker + docker-compose | Reproducible environment, resume-worthy DevOps | ✅ Free |
| Deployment | Streamlit Community Cloud | 1-click deploy from GitHub, free hosting | ✅ Free |

⚠️ Gemini API Free Tier Limits (as of 2025) • gemini-1.5-flash: 15 requests/min, 1,500 requests/day, 1M tokens/min • embedding-001: 100 requests/min, no daily cap published For a side project with occasional users, this is more than enough. Add a simple rate-limit warning in the UI if quota is approached.

# 5. System Design

## 5.1 RAG Pipeline (step by step)

| Step | Component | What happens |
| --- | --- | --- |
| 1 — Ingest | PyMuPDF | PDF is parsed page by page. Text, layout, and page numbers extracted. |
| 2 — Chunk | LangChain Splitter | Text split into ~500-token chunks with 50-token overlap to preserve context across boundaries. |
| 3 — Embed | Gemini embedding-001 | Each chunk converted to a 2048-dim vector. Batch API calls used to stay within rate limits. |
| 4 — Index | FAISS IndexFlatL2 | All vectors stored in an in-memory FAISS index. Serialised to disk (faiss.index) so re-upload isn't needed on refresh. |
| 5 — Query | LangChain Retriever | User's question is embedded. Top-5 most similar chunks retrieved by cosine similarity. |
| 6 — Generate | Gemini 1.5 Flash | Retrieved chunks + question injected into a strict prompt template. Model answers ONLY from context. |
| 7 — Cite | Metadata | Each chunk stores its source page number. Page refs surfaced alongside the answer in the UI. |

## 5.2 Prompt Template

System prompt used in LangChain RetrievalQA: """ You are a precise document assistant. Answer the question using ONLY the context below. If the answer is not in the context, say "I could not find this in the document." Do not use any external knowledge. Context: {context} Question: {question} Answer: """ This strict grounding prevents hallucination — a key feature to highlight in interviews.

## 5.3 Project File Structure

docuchat/ ├── app.py # Streamlit entry point ├── rag/ │ ├── ingest.py # PDF parsing + chunking (PyMuPDF + LangChain) │ ├── embedder.py # Gemini embedding calls + FAISS indexing │ ├── retriever.py # FAISS similarity search wrapper │ └── chain.py # LangChain RetrievalQA chain + prompt ├── utils/ │ └── pdf_utils.py # Page metadata helpers ├── Dockerfile # Multi-stage build for lean image ├── docker-compose.yml # Local dev: app + volume mounts ├── requirements.txt ├── .env.example # GEMINI_API_KEY placeholder └── README.md # Setup, demo GIF, architecture diagram

# 6. Feature Requirements

## 6.1 Core Features (v1 — ship these)

### F-01  PDF Upload & Processing

| Field | Detail |
| --- | --- |
| Priority | P0 — Must Have |
| What it does | User drags or selects a PDF. PyMuPDF extracts text page-by-page. LangChain splits it into chunks. |
| Acceptance Criteria | Accepts PDF up to 20 MB. Shows spinner during processing. Handles scanned PDFs with a 'text extraction failed' message (no silent errors). Processing done in <45 seconds. |
| Streamlit implementation | st.file_uploader(type=['pdf']), st.spinner(), st.success() |
| Edge cases | Password-protected PDF → show error. Empty PDF → show error. Non-text (image-only) PDF → warn user that OCR is not supported in v1. |

### F-02  FAISS Vector Indexing

| Field | Detail |
| --- | --- |
| Priority | P0 — Must Have |
| What it does | After chunking, each chunk is embedded via Gemini API and stored in a FAISS index. Index saved to /tmp/faiss_index/ so it persists across reruns. |
| Acceptance Criteria | Index built within 30s for a 30-page PDF. Chunking overlap prevents context loss at boundaries. Metadata (page number, chunk text) stored alongside vectors. |
| Streamlit implementation | st.session_state used to cache the FAISS index — no re-embedding on every question. |
| Edge cases | Rate limit hit on Gemini embedding API → exponential backoff retry (max 3 attempts) with user feedback. |

### F-03  Natural Language Q&A

| Field | Detail |
| --- | --- |
| Priority | P0 — Must Have |
| What it does | User types a question. LangChain retrieves top-5 relevant chunks from FAISS and passes them to Gemini 1.5 Flash with the strict grounding prompt. Answer streamed to UI. |
| Acceptance Criteria | Answer displayed within 5 seconds for typical questions. Off-topic questions return the 'not found in document' fallback. Gemini never fabricates content outside retrieved context. |
| Streamlit implementation | st.chat_input(), st.chat_message(), with streaming via st.write_stream() |
| Edge cases | Empty question → ignore. Question longer than 500 chars → trim with notice. API error → show friendly error, not stack trace. |

### F-04  Source Citations

| Field | Detail |
| --- | --- |
| Priority | P0 — Must Have |
| What it does | Every answer is followed by a 'Sources' expander showing the page numbers and chunk excerpts that were retrieved and used to generate the answer. |
| Acceptance Criteria | At least 1 source shown per answer. Page number accurate. Chunk text truncated to ~200 characters with ellipsis. Expander collapsed by default to keep UI clean. |
| Streamlit implementation | st.expander('📄 Sources') with a list of (page_no, chunk_preview) tuples from LangChain's source_documents. |
| Edge cases | If Gemini says 'not found in document', show 0 sources with message: 'No relevant passages found.' |

### F-05  Conversation History (within session)

| Field | Detail |
| --- | --- |
| Priority | P1 — Should Have |
| What it does | Previous Q&A pairs shown in a chat-style thread. User can ask follow-ups referencing earlier answers. |
| Acceptance Criteria | Last 10 Q&A pairs shown. Scroll to latest message on new answer. History cleared when a new PDF is uploaded. |
| Streamlit implementation | st.session_state['messages'] list, rendered with st.chat_message('user') and st.chat_message('assistant') |
| Note | LangChain ConversationalRetrievalChain can be used for context-aware follow-ups — good LangChain skill to demonstrate. |

### F-06  Docker Containerisation

| Field | Detail |
| --- | --- |
| Priority | P1 — Should Have |
| What it does | App runs identically on any machine via Docker. Dockerfile uses python:3.11-slim base, installs requirements, copies source, exposes port 8501. |
| Acceptance Criteria | docker build succeeds cleanly. docker run launches app accessible on localhost:8501. .env file mounts API key at runtime (key never baked into image). |
| Why it matters for resume | Shows awareness of reproducibility, environment isolation, and basic DevOps — valued even for ML internships. |
| docker-compose.yml | Defines app service with volume mount for FAISS index persistence and env_file: .env |

## 6.2 Nice-to-Have (add if time permits)

- PDF page preview — show the relevant page alongside the answer using pdf2image

- Download Q&A — 'Export chat as .txt' button using st.download_button

- Chunk size slider — let user tune chunk size and see effect on answer quality (great demo)

- Answer confidence — show FAISS similarity scores as a rough confidence indicator

- Dark mode — Streamlit supports it natively, just test your color choices

# 7. Non-Functional Requirements

These are realistic targets for a solo student project, not enterprise SLAs.

| Category | Target | Notes |
| --- | --- | --- |
| Response latency | <5 seconds p50 | Gemini Flash is fast; FAISS lookup is sub-millisecond |
| PDF processing time | <45 seconds for 30-page PDF | Dominated by Gemini embedding API calls |
| Memory usage | <500 MB RAM | FAISS in-memory; fine for Streamlit Community Cloud free tier |
| API cost | $0 | Gemini free tier covers typical side-project usage |
| Supported PDF size | Up to 20 MB | Streamlit Community Cloud has 200 MB upload limit; 20 MB is practical |
| Browser support | Chrome, Firefox (latest) | Streamlit apps are browser-agnostic for basic functionality |
| Answer faithfulness | No fabrication outside context | Enforced by strict system prompt |

# 8. Build Plan & Milestones

Estimated for a student working evenings and weekends (~8–10 hours/week).

| Week | Milestone | Deliverable | Hours est. |
| --- | --- | --- | --- |
| Week 1 | RAG Pipeline Core | PyMuPDF parsing + LangChain chunking + Gemini embeddings + FAISS index — working in a Jupyter notebook | 6–8 hrs |
| Week 2 | Q&A Chain | LangChain RetrievalQA chain with strict prompt working end-to-end in a .py script. Test on 3 different PDFs. | 5–7 hrs |
| Week 3 | Streamlit UI | Chat interface with file upload, spinner, chat history, and source citations. Looks clean. | 6–8 hrs |
| Week 4 | Docker + Polish | Dockerfile + docker-compose working. README with architecture diagram, setup steps, and demo GIF. | 4–6 hrs |
| Week 5 | Deploy + Resume | Deployed to Streamlit Community Cloud. Live URL added to resume and GitHub. | 2–3 hrs |

🚀 Total estimated effort: 23–32 hours over 5 weeks Realistic for a SY student managing coursework. Adjust Week 3–4 scope based on time.

# 9. Risks & Mitigations

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Gemini free tier rate limits during demo | Medium | Add retry logic + st.spinner message. Cache FAISS index in session_state so re-embedding is never triggered twice for same PDF. |
| Scanned PDFs (image-only) fail text extraction | High | Detect with PyMuPDF page.get_text() returning empty string. Show clear UI message. Mark OCR as v2 feature. |
| Poor answer quality on complex questions | Medium | Tune chunk size (try 400–800 tokens), overlap (50–100 tokens), and top-k (3–7). Add chunk size slider to make this interactive. |
| Streamlit session state lost on page refresh | Low (by design) | Document this behaviour clearly in README. Add 'Upload PDF to start' as the landing state. |
| Large PDF exhaust Gemini embedding quota | Low | 20 MB / ~200 page cap prevents abuse. Add page count warning above 100 pages. |

# 10. Resume & Interview Tips

📌 How to present this project on your resume • Title: "DocuChat — RAG-Powered PDF Q&A ¦ Python · LangChain · Gemini API · FAISS · Streamlit · Docker" • Bullet 1 (architecture): Built end-to-end RAG pipeline — PDF ingestion, semantic chunking, Gemini embedding-001 vector indexing with FAISS, and grounded answer generation via Gemini 1.5 Flash • Bullet 2 (outcome): Achieves <5s response latency with zero hallucination outside document context; deployed on Streamlit Cloud with Docker containerisation • Bullet 3 (scale): Processes PDFs up to 200 pages; built entirely on free-tier APIs at $0/month

## 10.2 Common Interview Questions — Prepared Answers

| Question | What to say |
| --- | --- |
| Why FAISS over a cloud vector DB? | FAISS is in-memory, zero-cost, and used in production at Meta/Google. For a single-user app it's the right tool. I can swap it for Pinecone with a one-line LangChain change. |
| How do you prevent hallucination? | The system prompt strictly instructs Gemini to answer only from the retrieved context. If the answer isn't there, it says so. I tested this by asking questions not in the document. |
| What is RAG and why not just fine-tune? | RAG retrieves relevant knowledge at query time instead of baking it into weights. It's cheaper, updatable, and more transparent — you can always cite the source passage. |
| What's the chunking strategy? | RecursiveCharacterTextSplitter with 500-token chunks and 50-token overlap. Overlap prevents context loss when an answer spans a chunk boundary. |
| How would you scale this? | Replace FAISS with Pinecone or pgvector, add a FastAPI backend, swap Streamlit for React, use an async task queue (Celery) for PDF processing, deploy on AWS ECS. I kept it simple for the MVP. |
| What's the hardest part you solved? | Getting citations right — mapping retrieved chunks back to their exact page numbers and surfacing them clearly without overwhelming the UI. |

## 10.3 GitHub README Must-Haves

- A demo GIF or screenshot at the top (use Streamlit Cloud and screen record a 30-second demo)

- One-line description + live demo link

- Architecture diagram (even a simple ASCII or draw.io diagram works)

- Setup instructions: git clone → pip install → add .env → streamlit run app.py

- Docker instructions: docker-compose up

- What you learned / future improvements section

# 11. Appendix

## 11.1 Useful Resources

- LangChain RAG docs: python.langchain.com/docs/use_cases/question_answering

- Gemini API quickstart: ai.google.dev/gemini-api/docs/quickstart

- FAISS getting started: github.com/facebookresearch/faiss/wiki/Getting-started

- PyMuPDF docs: pymupdf.readthedocs.io

- Streamlit chat elements: docs.streamlit.io/develop/api-reference/chat

- Ragas (eval your RAG quality): docs.ragas.io — great addition to show rigour

## 11.2 Glossary

| Term | Definition |
| --- | --- |
| RAG | Retrieval-Augmented Generation — grounds LLM answers in retrieved document chunks rather than model weights |
| Chunk | A fixed-size text segment (with overlap) extracted from the PDF for embedding |
| FAISS | Facebook AI Similarity Search — open-source library for fast approximate nearest-neighbour search on dense vectors |
| Embedding | A numeric vector capturing semantic meaning of text, enabling similarity-based retrieval |
| Top-k retrieval | Fetching the k most similar chunks to a query from the vector index |
| LangChain | Python framework that chains LLM calls, retrievers, and prompt templates together |
| Streamlit | Python library for building data/ML web apps with minimal code |
| Grounding | Constraining an LLM's answer to a specific set of retrieved documents to prevent hallucination |

DocuChat  •  SY BTech CS (AI&ML) Side Project  •  PRD v1.0  •  April 2026